**CS 490/491L Progress Template.**

Instructions: *Each team member should enter their activities performed for the capstone project in the last two weeks, as well as their expected activities for the next two weeks, along with anything holding them up on completing their activities. These should be discussed by the team and their advisor(s) during the weekly/biweekly meetings, and the advisor(s) should sign and date the sheet indicating a correct assessment of the team's progress. Students need to upload a signed and scanned version to Canvas.. Progress reports uploaded to Canvas without a signature and score for progress will receive a 0 for progress.*

**Team/Project Name:** Java The Hutts

**Team Member #1:** Jocelyn Mallon

What I did since last progress report:

Verified e-ink display and raspberry pi pico hardware are both functional. Worked on SPMP with the rest of the team. Created master project timeline/schedule document/spreadsheet.

Anything holding me up on my last progress report's expected activities:

None, N/A.

What I plan to do before the next progress report:

Begin working with team on Software requirements document. Begin early work on UI mockups for the iOS application. Order an LCD or OLED display as a backup/alternative panel.

**Team Member #2:** Michael DeSantiago

What I did since last progress report:

Received raspberry pi and updated to latest firmware. Worked on SPMP document with the rest of the group.

Anything holding me up on my last progress report's expected activities:

N/A.

What I plan to do before the next progress report:

Purchase a display panel and research back end techniques that may be applicable to our project.

**Team Member #3:** Shrey Gahlawat

What I did since last progress report:

Helped finalize the name for the project, worked on the SPMP and also finalized the tools and techniques required for the project.

Anything holding me up on my last progress report's expected activities:

None.

What I plan to do before the next progress report:

The next step will be starting work on the SRC and getting ready for UI mockups of the web app.

Team Member #4: Erick Barron

What I did since last progress report:

Worked on the SPMP with the group, and helped flesh out the project roadmap for a better understanding of how our project will shape up.

Anything holding me up on my last progress report's expected activities:

Lost internet for a day, otherwise no.

What I plan to do before the next progress report:

Next up is working on the SRC and finalizing local tools and libraries so we can work on UI mockups.

**Date:** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Team Progress (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*0 -- no progress has been made by the team*

*1 -- insufficient progress has been made for the team to complete their capstone*

*2 -- sufficient progress has been made for the team to complete their capstone*

*3 -- excellent progress has been made by the team*

**Report Quality (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*0 -- missing or empty report*

*1 -- report briefly written with incomplete sentences, lacking descriptions of work*

*2 -- well written report with sufficient description of work performed since last*

*progress report*

*3 -- excellently written report with detailed description of each team members*

*progress*