**CS 490/491L Progress Template.**

Instructions: *Each team member should enter their activities performed for the capstone project in the last two weeks, as well as their expected activities for the next two weeks, along with anything holding them up on completing their activities. These should be discussed by the team and their advisor(s) during the weekly/biweekly meetings, and the advisor(s) should sign and date the sheet indicating a correct assessment of the team's progress. Students need to upload a signed and scanned version to Canvas.. Progress reports uploaded to Canvas without a signature and score for progress will receive a 0 for progress.*

**Team/Project Name:** Java The Hutts

**Team Member #1:** Jocelyn Mallon

What I did since last progress report:

Worked with the group to wrap up our SRS. Received and verified functionality of second/alternate display panel (touchscreen lcd.) Further tweaked SPMP to reflect ongoing work with SRS and upcoming SDD.

Anything holding me up on my last progress report's expected activities:

Generally had little free time last week due to midterms and projects in other classes.

What I plan to do before the next progress report:

Continue working on the SDD, and initial mockups for iOS app UI.

**Team Member #2:** Michael DeSantiago

What I did since last progress report:

Helped finalize our on SRS documentation. Verified that my touchscreen display is functional and works with our planned raspberry pi.

Anything holding me up on my last progress report's expected activities:

N/A.

What I plan to do before the next progress report:

Continue working on SDD with the rest of the group. Begin working on initial mockups for display firmware.

**Team Member #3:** Shrey Gahlawat

What I did since last progress report:

Continued working on SRS document and revising SPMP. Began brainstorming UI mockups for web app.

Anything holding me up on my last progress report's expected activities:

N/A.

What I plan to do before the next progress report:

Continue to work on SDD, and make any last minute tweaks to SRS that come up. Continue early mockups for web app.

Team Member #4: Erick Barron

What I did since last progress report:

Continued work on SRS with the group, along with getting up to speed on our planned web tech stack.

Anything holding me up on my last progress report's expected activities:

N/A.

What I plan to do before the next progress report:

Continue to get more familiar with Django and the web tech stack, and work on the SDD with the rest of the group.

**Date:** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Team Progress (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*0 -- no progress has been made by the team*

*1 -- insufficient progress has been made for the team to complete their capstone*

*2 -- sufficient progress has been made for the team to complete their capstone*

*3 -- excellent progress has been made by the team*

**Report Quality (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*0 -- missing or empty report*

*1 -- report briefly written with incomplete sentences, lacking descriptions of work*

*2 -- well written report with sufficient description of work performed since last*

*progress report*

*3 -- excellently written report with detailed description of each team members*

*progress*