**CS 490/491L Progress Template.**

Instructions: *Each team member should enter their activities performed for the capstone project in the last two weeks, as well as their expected activities for the next two weeks, along with anything holding them up on completing their activities. These should be discussed by the team and their advisor(s) during the weekly/biweekly meetings, and the advisor(s) should sign and date the sheet indicating a correct assessment of the team's progress. Students need to upload a signed and scanned version to Canvas.. Progress reports uploaded to Canvas without a signature and score for progress will receive a 0 for progress.*

**Team/Project Name:** Java The Hutts

**Team Member #1:** Jocelyn Mallon

What I did since last progress report:

Started working on Requirements (SRS) document with the rest of the group. Started revising the SPMP to reflect schedule/syllabus changes for 490/491.

Anything holding me up on my last progress report's expected activities:

Lost some time due to COVID booster and Flu shot, still need to order second display/panel.

What I plan to do before the next progress report:

Finish up the SRS document with the rest of the group, then begin early work on UI mockups for the iOS application.

**Team Member #2:** Michael DeSantiago

What I did since last progress report:

Continued working on SRS documentation. Attained all parts necessary to begin hardware testing, namely a touch screen display

Anything holding me up on my last progress report's expected activities:

N/A.

What I plan to do before the next progress report:

Verify touchscreen display is functional, coordinate with team members to finish SRS, and start working on the SDD.

**Team Member #3:** Shrey Gahlawat

What I did since last progress report:

Have begun working on the SRS document and helped plan changes to our project schedule according to the changes made to the course.

Anything holding me up on my last progress report's expected activities:

N/A.

What I plan to do before the next progress report:

Work and complete SRS and then help with changes to the SPMP. Start having more team meetings to discuss the UI mockups and start planning for SDD.

Team Member #4: Erick Barron

What I did since last progress report:

Started on SRS document. Also started looking at new schedule to see any changes and adjustments that will be needed.

Anything holding me up on my last progress report's expected activities:

N/A.

What I plan to do before the next progress report:

Finish SRS and then readjust SPMP and see new schedule. Meet with team to see what we can start and continue learning more about how to best implement our project.

**Date:** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Team Progress (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*0 -- no progress has been made by the team*

*1 -- insufficient progress has been made for the team to complete their capstone*

*2 -- sufficient progress has been made for the team to complete their capstone*

*3 -- excellent progress has been made by the team*

**Report Quality (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*0 -- missing or empty report*

*1 -- report briefly written with incomplete sentences, lacking descriptions of work*

*2 -- well written report with sufficient description of work performed since last*

*progress report*

*3 -- excellently written report with detailed description of each team members*

*progress*