**CS 490/491L Progress Template.**

Instructions: *Each team member should enter their activities performed for the capstone project in the last two weeks, as well as their expected activities for the next two weeks, along with anything holding them up on completing their activities. These should be discussed by the team and their advisor(s) during the weekly/biweekly meetings, and the advisor(s) should sign and date the sheet indicating a correct assessment of the team's progress. Students need to upload a signed and scanned version to Canvas.. Progress reports uploaded to Canvas without a signature and score for progress will receive a 0 for progress.*

**Team/Project Name:** Java The Hutts

**Team Member #1:** Jocelyn Mallon

What I did since last progress report:

Worked with group towards finishing up the SDD, along with finishing initial cleanups for rev 1.1 of SRS. Received Raspberry Pi 5 to test compatibility with in addition to Pi4B and RP2040. Migrated our existing docs from google drive to our github.

Anything holding me up on my last progress report's expected activities:

Thanksgiving and crunch time in other classes have put a big restriction on my time, but otherwise no.

What I plan to do before the next progress report:

Finish up the SDD with the group and work on our final demo/presentation slides.

**Team Member #2:** Michael DeSantiago

What I did since last progress report:

Compiled works for final presentation

Anything holding me up on my last progress report's expected activities:

Last minute tests and Finals preparation

What I plan to do before the next progress report:

Prepare for final presentation.

**Team Member #3:** Shrey Gahlawat

What I did since last progress report:

Kept working on SDD, and began to work with everyone on the final presentation.

Anything holding me up on my last progress report's expected activities:

Finals.

What I plan to do before the next progress report:

Finish up the SDD, and keep working on final presentation slides.

Team Member #4: Erick Barron

What I did since last progress report:

Worked on SDD and started thinking about the final presentation.

Anything holding me up on my last progress report's expected activities:

Thanksgiving and other classes having exams and projects due.

What I plan to do before the next progress report:

Finish SDD and SRS revision. Work on demo and presentation.

**Date:** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Team Progress (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*0 -- no progress has been made by the team*

*1 -- insufficient progress has been made for the team to complete their capstone*

*2 -- sufficient progress has been made for the team to complete their capstone*

*3 -- excellent progress has been made by the team*

**Report Quality (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*0 -- missing or empty report*

*1 -- report briefly written with incomplete sentences, lacking descriptions of work*

*2 -- well written report with sufficient description of work performed since last*

*progress report*

*3 -- excellently written report with detailed description of each team members*

*progress*