**CS 490/491L Progress Template.**

Instructions: *Each team member should enter their activities performed for the capstone project in the last two weeks, as well as their expected activities for the next two weeks, along with anything holding them up on completing their activities. These should be discussed by the team and their advisor(s) during the weekly/biweekly meetings, and the advisor(s) should sign and date the sheet indicating a correct assessment of the team's progress. Students need to upload a signed and scanned version to Canvas.. Progress reports uploaded to Canvas without a signature and score for progress will receive a 0 for progress.*

**Team/Project Name:** Java The Hutts

**Team Member #1:** Jocelyn Mallon

What I did since last progress report:

Not much; general check in with team members, and finished bringing Mikel up to speed.

Anything holding me up on my last progress report's expected activities:

Too much/real life: JPL layoffs, scrambling to take care of yearly medical check-ins/physicals before my insurance coverage ends on the 29th, husband had outpatient procedure, etc.

What I plan to do before the next progress report:

Pick back up work on iOS app and polishing the rp2040 firmware.

**Team Member #2:** Michael DeSantiago

What I did since last progress report:

Worked on rpi4/firmware for supporting different screen connections based on direct GPIO pin connections or the external hdmi port.

Anything holding me up on my last progress report's expected activities:

Just waiting on some of the Django code to finish being ported/moved to our flask app.

What I plan to do before the next progress report:

Continue working on rpi4 firmware and the flask app/web front-end.

**Team Member #3:** Shrey Gahlawat

What I did since last progress report:

Continued work on python/flask front end with Michael. Still working on porting older Django test/prototype code to the new flask app.

Anything holding me up on my last progress report's expected activities:

N/A.

What I plan to do before the next progress report:

Finish porting the Django work to flask, and keep working on python front end/app.

Team Member #4: Erick Barron

What I did since last progress report:

Started getting up to speed on Swift for iOS so I can help Jocelyn with the mobile app.

Anything holding me up on my last progress report's expected activities:

Just getting used to my schedule and figuring out the new semester.

What I plan to do before the next progress report:

I plan to work on many parts of this project, but mostly I will start coding the front end for web app with Shrey.

Team Member #5: Mikel Nuila

What I did since last progress report:

Finished getting up to speed on the project, met with Jocelyn about switching to Trello to organize our remaining tasks.

Anything holding me up on my last progress report's expected activities:

Other classes have been taking up a lot of my time, but will start planning better to make more time for the project.

What I plan to do before the next progress report:

Finish getting up to speed with Swift and start working on mobile app with Erick and Jocelyn.

**Date:** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Team Progress (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*0 -- no progress has been made by the team*

*1 -- insufficient progress has been made for the team to complete their capstone*

*2 -- sufficient progress has been made for the team to complete their capstone*

*3 -- excellent progress has been made by the team*

**Report Quality (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*0 -- missing or empty report*

*1 -- report briefly written with incomplete sentences, lacking descriptions of work*

*2 -- well written report with sufficient description of work performed since last*

*progress report*

*3 -- excellently written report with detailed description of each team members*

*progress*