**CS 490/491L Progress Template.**

Instructions: *Each team member should enter their activities performed for the capstone project in the last two weeks, as well as their expected activities for the next two weeks, along with anything holding them up on completing their activities. These should be discussed by the team and their advisor(s) during the weekly/biweekly meetings, and the advisor(s) should sign and date the sheet indicating a correct assessment of the team's progress. Students need to upload a signed and scanned version to Canvas.. Progress reports uploaded to Canvas without a signature and score for progress will receive a 0 for progress.*

**Team/Project Name:** Java The Hutts

**Team Member #1:** Jocelyn Mallon

What I did since last progress report:

Not much; general check in with team members, and finished bringing Mikel up to speed.

Anything holding me up on my last progress report's expected activities:

As with the last update, too much/real life stress from last minute medical appointments and applying for unemployment, etc.

What I plan to do before the next progress report:

Pick back up work on iOS app and polishing the rp2040 firmware.

**Team Member #2:** Michael DeSantiago

What I did since last progress report:

Worked on getting front-end running locally on the pi. Troubleshooted some python/flask issues with Shrey, and group agreed to just go back to Django.

Anything holding me up on my last progress report's expected activities:

N/A.

What I plan to do before the next progress report:

Continue working with Shrey to get the Django/web front end talking to the pi over network properly.

**Team Member #3:** Shrey Gahlawat

What I did since last progress report:

Continued work on python front end with Michael. Reverted to the Django version after running into issues with Flask, but thankfully there’s no real lost progress.

Anything holding me up on my last progress report's expected activities:

N/A.

What I plan to do before the next progress report:

Finish up the Django front end for the web app, and help Michael with testing on the pi.

Team Member #4: Erick Barron

What I did since last progress report:

Tinkered with the pico and set it up to recieve wifi. Started delving into Swift, but can’t work on the iOS app/SwiftUI from windows computer.

Anything holding me up on my last progress report's expected activities:

Projects from other classes and exams.

What I plan to do before the next progress report:

Hopefully we can get the python/web frontend up and running. I know we have the

raspberry pi working locally so we just need to get the web app hooked up to it.

Team Member #5: Mikel Nuila

What I did since last progress report:

Studied about raspberry pi 4/5/pico differences to make sure I understand the hardware differences. Started working with Erick and Jocelyn on the pico firmware.

Anything holding me up on my last progress report's expected activities:

N/A.

What I plan to do before the next progress report:

Continue helping with the pico firmware, and finish getting up to speed with Swift.

**Date:** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Team Progress (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*0 -- no progress has been made by the team*

*1 -- insufficient progress has been made for the team to complete their capstone*

*2 -- sufficient progress has been made for the team to complete their capstone*

*3 -- excellent progress has been made by the team*

**Report Quality (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*0 -- missing or empty report*

*1 -- report briefly written with incomplete sentences, lacking descriptions of work*

*2 -- well written report with sufficient description of work performed since last*

*progress report*

*3 -- excellently written report with detailed description of each team members*

*progress*